# Project Charter

Project Title: 	Office Software upgrade- Office 365

Project Start Date: 31/03/2014			Projected Finish Date: 06/05/2014

Budget Information: The business has allocated 4500€ for this project. All of the work will be performed internally after normal working hours. The installation process will be over four hours per day for two days. There will be four people installing backing up and error checking on the machines and they will be paid 1.5 times the normal working rate over this time.

Project Manager: Ben Callaghan

Phone: 00353871195503

Email: B.Callaghan@infotech.ie

Project Objectives: To identify the steps required to successfully transition to a new office data input technology. This involves the transition from previous versions and training of use of the new features in the new business office 365 program. Twenty two office machines will need to be upgraded over this period without disruption of services.

Main Project Success Criteria:

To successfully implement the new office 365 software on time and under budget. Seamless transition from the existing software to office 365.

Approach:

- Back up of all current information in case of computer failure

- Removal of all unnecessary files from the machines

- Determine the suite version required for the business. (Small Business 25 people, Midsize 300 people, Business Class unlimited people)

- Determine the best time to install the office computers with new software without disruption to business

- Install the programs and updates off work time.

- Assign license keys and new email accounts to all employees.

- Provide training and instruction for basic commands and transfer of information from existing files to office.

Roles and Responsibilities

| Role | Name | Organization/ Position | Contact Information |
| --- | --- | --- | --- |
| Project Manager | Ben Callaghan | IT Manager | B.Callaghan@infotech.ie |
| Team Member | Paul Durkin | IT Department | P.Durkin@infotech.ie |
| Team Member | Carl Sage | IT Department | C.Sage@infotech.ie |
| Researcher | Connor Corrigan | Finance Department | C.Corrigan@infotech.ie |
| Intern | Daniel Clancy | IT Department | D.Clancy@infotech.ie |

Sign-off: (Ben Callaghan, Paul Durkin, Carl Sage, Connor Corrigan, Daniel Clancy)

Comments: (Handwritten or typed comments from above stakeholders, if applicable)

“We will back up all of the current machines and install the new software while keeping all of the information on each machine secure during the transition” ---Carl Sage

“I will not be involved with any other projects during the installation period. This will allow me to give the Office project my full attention.” ---Paul Durkin